## Slide 2: SILVER BLUFF HIGH SCHOOL
AIKEN COUNTY PUBLIC SCHOOL DISTRICT
August 26, 2025
SCHEMATIC DESIGN SUMMARY
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 3
PROJECT GOALS
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 4
PROJECT SITE
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 5
NEW COMPETITION GYM, WEIGHT ROOM, BAND ROOM
ESTIMATED COST $23,536,520
NEW ADMINISTRATION / GUIDANCE,
CLASSROOMS, & NJROTC
ESTIMATED COST $20,449,958
SILVER BLUFF HIGH SCHOOL
TOTAL BUDGET $55,000,000
PRELIMINARY SITE PHASING PLAN
PHASE 1A
PHASE 1B
PHASE 1C
PHASE 1D
NEW CTE LABS (AG SCIENCE, WELDING, CULINARY)
ESTIMATED COST $9,160,025
SELECTIVE RENOVATION
ESTIMATED COST $1,853,498
EXISTING BUILDING
126,500 SF
CTE LABS
20,000 SF
COMPETITION GYM, WEIGHT & BAND ROOM
64,500 SF
ADMIN / GUIDANCE,
CLASSROOMS, & NJROTC
43,000 SF
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
STADIUM
BAND PRACTICE FIELD
FUTURE
FUTURE
DRILL PAD
BUS LOOP
PARKING
VETERANS WALK
VISITOR PARKING
STAFF PARKING
STUDENT & EVENT PARKING
EVENT PARKING
BULLDOG DR
DESOTO DR
CAR STACKING LOOP
DEMO
GREEN HOUSE
* ALL FIGURES INCLUDE SITE COSTS
PHASE 2
REMAINING RENOVATION
1C
1B
1A
2
2
1D
1D
FUTURE
FIELD
HOUSE
TOWER

## Slide 6
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
DRILL PAD
GUID
SCI
CL
SCI
CL
ADMIN
VETERANS WALK
SEC
ENT
1A
NEW COMPETITION GYM, WEIGHT ROOM, BAND ROOM
ESTIMATED COST $23,536,520
NEW ADMINISTRATION / GUIDANCE,
CLASSROOMS, & NJROTC
ESTIMATED COST $20,449,958
SILVER BLUFF HIGH SCHOOL
TOTAL BUDGET $55,000,000
PRELIMINARY SITE PHASING PLAN
PHASE 1A
PHASE 1B
PHASE 1C
PHASE 1D
NEW CTE LABS (AG SCIENCE, WELDING, CULINARY)
ESTIMATED COST $9,160,025
SELECTIVE RENOVATION
ESTIMATED COST $1,853,498
* ALL FIGURES INCLUDE SITE COSTS
PHASE 2
REMAINING RENOVATION
SCI
CL
SCI
CL
SCI
CL
LAB
LAB
ST
SCI
CL
LAB
CL
CL
CL
CL
CL
AP
WRK
UNIFORM
NJROTC
CL
NJROTC
CL
OFF
OFF
ARMS
LAB
ST
LOCK
LOCK
ST
CONF
REC
O
O
O
O
O
O
WRK
ST
COLL
SRO
CLINIC
O
CONF
ATT
BK
SEC
PRINC
CONF
ST
WRK
VLT

## Slide 7
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
WEIGHT
BAND
COMPETITION
GYM
VIS LOCK
LOBBY
MEETING/
CLASS
BAND
CL
CONC
TRAIN
LAUND
DRESS
DRESS
NEW COMPETITION GYM, WEIGHT ROOM, BAND ROOM
ESTIMATED COST $23,536,520
NEW ADMINISTRATION / GUIDANCE,
CLASSROOMS, & NJROTC
ESTIMATED COST $20,449,958
SILVER BLUFF HIGH SCHOOL
TOTAL BUDGET $55,000,000
PRELIMINARY SITE PHASING PLAN
PHASE 1A
PHASE 1B
PHASE 1C
PHASE 1D
NEW CTE LABS (AG SCIENCE, WELDING, CULINARY)
ESTIMATED COST $9,160,025
SELECTIVE RENOVATION
ESTIMATED COST $1,853,498
* ALL FIGURES INCLUDE SITE COSTS
PHASE 2
REMAINING RENOVATION
1B
REF
REF
BAND
EXT ST
VIS LOCK
LOCK
LOCK
COACH
MEETING
ST
ST
ST
STOR
ST
STOR
SOUND
ATH
DIR
ST
ASST
AD
NUTR
UNIFORM
ST
ST
REPAIR
LIB
PR
INST
PR
O
PR
PERC
PR
O
STOR
COACH
COACH
COACH
COACH
COACH

## Slide 8
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
AG SCI
WELDING
CULINARY
AG CL
WELD CL
DINING / CL
PATIO
OFF
OFF
OFF
LOCK
LOCK
GIRLS LOCK
ST
ST
DRY ST
ST
EXT ST
ST
CLR
FRZ
ST
NEW COMPETITION GYM, WEIGHT ROOM, BAND ROOM
ESTIMATED COST $23,536,520
NEW ADMINISTRATION / GUIDANCE,
CLASSROOMS, & NJROTC
ESTIMATED COST $20,449,958
SILVER BLUFF HIGH SCHOOL
TOTAL BUDGET $55,000,000
PRELIMINARY SITE PHASING PLAN
PHASE 1A
PHASE 1B
PHASE 1C
PHASE 1D
NEW CTE LABS (AG SCIENCE, WELDING, CULINARY)
ESTIMATED COST $9,160,025
SELECTIVE RENOVATION
ESTIMATED COST $1,853,498
* ALL FIGURES INCLUDE SITE COSTS
PHASE 2
REMAINING RENOVATION
1C
LOCK
LAUN

## Slide 9
PHASE 1
PHASE 2
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
SILVER BLUFF HIGH SCHOOL
PHASING PLAN
1A
1B
1C
1D
2A
2B
2D
2C
1C
1B
2D
2C
1D
2A
2B
1A
ADDITIONS & SELECTIVE RENOVATION
REMAINING RENOVATION
1D
1D
TRANSP.
ART
COMMONS
AUX GYM
MEDIA
SPED
SPED
AUDITORIUM
BAND
WEIGHT
COMPETITION
GYM
CTE
L
WELD
GUIDANCE
ADMIN
SEC
ENT
NJROTC
KIT
SCI
SCI
SCI
CL
CL
CL
AG
SCI
CUL
VETERANS WALK
O
O
MTG
CL
LND
TRN
REF
REF
ST
MTG
SND
CON
BAND
CL
DR
DR
UNIF
L
L
L
BAND
ST
S

## Slide 10
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
FUTURE
FIELD HOUSE
SILVER BLUFF HIGH SCHOOL
FLOOR PLAN

## Slide 11
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 12
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 13
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 14
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
SILVER BLUFF HIGH SCHOOL RENDERING
GYM & WEIGHT ROOM

## Slide 15
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 16
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 17
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025

## Slide 18
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025
PROJECT BUDGET

## Slide 19: QUESTIONS & COMMENTS
11
AIKEN COUNTY PUBLIC SCHOOL DISTRICT SILVER BLUFF HIGH SCHOOL | August 26, 2025