## Slide 2: North Augusta High School Athletics Complex
AIKEN COUNTY PUBLIC SCHOOL DISTRICT Construction Status Reports August 13, 2024
Notes: August 2024 Update:
Progress:
Slab prep with pour.
Installing Storm Drain along back retaining wall.
Visitor dugout footings poured and foundation block complete.
Under slab rough in complete.
Existing fence in neighbors’ yard a conflict to be discussed with ACPSD.
Still reviewing options on softball field and balls into the street.
The project is within budget and on schedule.

## Slide 3
AIKEN COUNTY PUBLIC SCHOOL DISTRICT Construction Status Reports August 13, 2024
Notes: Dugout Rough-In

## Slide 4
AIKEN COUNTY PUBLIC SCHOOL DISTRICT Construction Status Reports August 13, 2024
Notes: Retaining Wall